## Slide 1
The Implementation Plan and the Contingency Plan

## Slide 2
"Service complete" has been 90 percent done for a week
It has no test
So it can never fail
So it never finishes
A milestone you cannot point at is not a milestone
MCCTC | AI Automation & Software Development
Notes: Here is a milestone from a real submission shape. Service complete. It has no test attached, so nobody can ever tell you it is not done, so on any given day it is ninety percent done and it stays there. A milestone you can only describe is not a milestone. A milestone is something you can point at in under a minute.

## Slide 3
Two documents, read on two different days
Implementation plan: read on a good day, deciding what is next
Contingency plan: read on a bad day, by somebody behind
And possibly by somebody who is not you
That is why they are separate documents
MCCTC | AI Automation & Software Development
Notes: These are different documents because they get read at different times by people in different moods. The implementation plan is read on a good day when you are deciding what to do next. The contingency plan is read on a bad day by somebody who is already behind, and in this module there is a real chance that person is your partner while you are at BPA Regional.

## Slide 4
The four parts, and the test for each
Before you start checks not work every item is a yes or no command
Milestones five or fewer you can point at it in a minute
Who does what one owner, one backup no piece has two owners or none
How you know a command they run "works on my machine" is not on it
MCCTC | AI Automation & Software Development
Notes: Four parts and each one has a test. Before you start is checking, not work, and every item has a yes or no answer. Five milestones at most. One owner and one named backup for every piece. And finished means a command somebody who is not you can run, which is the part that makes all the rest real.

## Slide 5
The item every team skips
6 You know your task and your result shape
check: written in one sentence each, in the decision log
if not: you are not ready to start. Go back to the IPO chart.
8 Both people can run everything on their own machine
if not: fix it now. A team with one working machine has no backup.
MCCTC | AI Automation & Software Development
Notes: Item six is the one teams skip and it costs the most. A team that starts building before it has written down its result shape builds two different programs and finds out on Thursday. Item eight matters for this module specifically, because one of you may be gone for most of Week fourteen and a team with one working machine has no backup.

## Slide 6
Build the messy layer first
M3, the service answers, comes before M4
A client written against a service that does not exist yet
gets written against what you imagine
and what you imagine is always the happy path
MCCTC | AI Automation & Software Development
Notes: Look at the order of the milestones. The service comes before the client, and that is deliberate. A C sharp program written against a service that does not exist yet is written against what you imagine the service will send, and what you imagine is always the happy path. Build the layer that deals with mess first and the client has something real to disappoint it.

## Slide 7
The cut list, ordered, written in Week 13
1 the second task. Ship one, done properly.
2 extra fields in your result shape
3 retries
4 batch mode over a file
5 anything that demos well and does nothing
MCCTC | AI Automation & Software Development
Notes: This is the part of the contingency plan that actually gets used, and you write it in Week thirteen because in Week fifteen you are too invested to cut anything. One task end to end demonstrates everything the exit criteria ask for. Two half finished tasks demonstrate nothing at all.

## Slide 8
And the half that does the real work
never cut:
the four distinct failure messages
the fallback, and saying out loud that an answer came from it
the troubleshooting log
the I/O specification and the dataflow diagram
the commit at the end of every period
MCCTC | AI Automation & Software Development
Notes: This is the more important half of the cut list. These five are what the exit criteria are written against. A program that only works when everything works is not the assignment, and it is not what you are being graded on, so the feature you want to save is never worth the failure handling you would trade for it.

## Slide 9
Five words that are the whole problem
"the developer is satisfied that it works"
The developer is always satisfied
That is why they stopped
Finished is checked by somebody who is not you
MCCTC | AI Automation & Software Development
Notes: This line came off a real submission shape. Each milestone is finished when the developer is satisfied it works on their machine. The developer is always satisfied. That is why they stopped working on it. Finished has to be something a person who is not you can check without asking you a question, which is exactly what the acceptance procedure in the reference implementation is.

## Slide 10
Why both documents fill up with true, useless sentences
Written at the end, when you are tired
Every sentence in them can be true and commit to nothing
"Non-essential features are cut first" is true
On Thursday every feature feels essential
MCCTC | AI Automation & Software Development
Notes: Both of these get written at the end when you are tired, and both can be filled with sentences that are perfectly true and commit you to nothing. Non essential features are cut first is true. It is also useless, because on Thursday of Week fifteen every feature feels essential and the document does not name any of them. A plan that names nothing decides nothing.

## Slide 11
What you are about to build
Every row names a command, a file, a person, or a number
Five milestones, each with a test somebody else runs
One owner and one named backup for every piece
An ordered cut list, and the list you never cut
MCCTC | AI Automation & Software Development
Notes: Build one is your implementation plan, build two is your contingency plan, and there is one rule for both. Every row names a command, a file, a person, or a number. If a row has none of those four in it, it is a sentence about planning rather than a plan, and I will hand it back.